AIRA

Deployment Checklist

Single Client  ·  After-Hours & Weekend Coverage

June 2026

CONFIDENTIAL

# 1.  Use Case

AIRA is deployed as an after-hours and weekend AI receptionist for one client. The client's human support team handles calls during office hours. AIRA takes over outside those hours automatically using conditional call forwarding.

Office hours (human team handles):

Monday to Friday, 9:00 AM – 6:00 PM

AIRA handles:

Monday to Friday 6:00 PM – 9:00 AM, all day Saturday and Sunday, and public holidays.

## How it works

The client sets conditional call forwarding on their existing support number. When nobody answers within 20 seconds, or when the call comes in outside office hours, the telecom operator forwards the call to the AIRA Exotel number. The caller never knows — they dialled the same number they always have.

# 2.  Call Forwarding Setup  (Client Side)

This is configured by the client on their existing phone number. It takes approximately five minutes.

Type of forwarding to use:

Conditional — No Answer + Time Based. Do NOT use unconditional forwarding.

## What to configure

- Forward when no answer after 20 seconds → to AIRA Exotel number

- Forward outside office hours → to AIRA Exotel number

- Forward on weekends → to AIRA Exotel number

- Do NOT set unconditional forwarding — the human team must receive calls during office hours

## Dial codes (Airtel mobile example)

- No answer forward:  *61*+91XXXXXXXXXX*11*20#  (replace X with Exotel number)

- For time-based forwarding, check with your operator app or business helpline

Note For landlines and office PBX systems, time-based forwarding is configured in the PBX admin panel. This is more reliable than mobile forwarding and gives exact control over hours and days.

# 3.  What You Need — Complete List

## A.  Network Requirements

| Requirement | Details | ✓ |
| --- | --- | --- |
| Public static IP address | Mandatory — LiveKit and SIP will not work without it | [ ] |
| Port 80 open (TCP) | HTTP — Caddy redirects to HTTPS | [ ] |
| Port 443 open (TCP) | HTTPS — all web traffic | [ ] |
| Port 5060 open (UDP + TCP) | SIP signalling from Exotel | [ ] |
| Port 7881 open (TCP) | LiveKit WebRTC TCP fallback | [ ] |
| UDP ports 50000–60000 open | LiveKit RTP audio — CRITICAL, voice fails without this | [ ] |
| Stable internet — min 10 Mbps symmetric | For audio streaming | [ ] |
| 24/7 machine uptime | Calls arrive at any time outside office hours | [ ] |

Warning UDP ports 50000–60000 are the most commonly missed requirement. If these ports are blocked by your firewall or ISP, the voice connection will fail silently. Test them before going live using: nc -u -z <your-ip> 50000

## B.  Compute Requirements

| Component | Minimum | For After-Hours Single Client |
| --- | --- | --- |
| CPU | 2 vCPU | 4 vCPU recommended |
| RAM | 4 GB | 8 GB recommended |
| GPU | Not required | Only needed if running local LLM (Ollama) |
| OS | Ubuntu 22.04 LTS | Ubuntu 22.04 LTS |

After-hours usage is lower volume than full-day. Peak concurrent calls at night for a single client is typically 1–3. A 4 vCPU / 8 GB RAM machine handles this comfortably.

## C.  Storage Requirements

| Data | Minimum Size | Grows At | Where Stored |
| --- | --- | --- | --- |
| OS + Docker + application code | 20 GB | Static | OS disk |
| PostgreSQL (call logs, transcripts) | 5 GB | ~1 GB per month | Data volume |
| ChromaDB (knowledge base vectors) | 2 GB | ~500 MB per 1000 documents | Data volume |
| Client uploaded files (PDF, DOCX) | 5 GB | Depends on activity | Data volume |
| Application logs | 2 GB | Rotate weekly | OS disk |
| Total at launch | 34 GB | — | — |
| Total after 6 months | ~50 GB | — | Ensure data volume is at least 50 GB |

## D.  Domain Requirements

| Item | Required | Example | Cost |
| --- | --- | --- | --- |
| Root domain | Yes | aira.yourcompany.com | ₹800–2000/year |
| api.yourdomain.com | Yes | FastAPI backend | Free (subdomain) |
| app.yourdomain.com | Yes | Client dashboard | Free (subdomain) |
| admin.yourdomain.com | Yes | Admin dashboard | Free (subdomain) |
| lk.yourdomain.com | Yes | LiveKit server | Free (subdomain) |
| DNS provider | Yes | Cloudflare (recommended) | Free |

## E.  Third-Party Services

| Service | Required | Purpose | Approx Cost |
| --- | --- | --- | --- |
| Exotel account | Yes | SIP trunk + one virtual number | ₹500–1500/month + per-minute |
| Sarvam AI API key | Yes | Speech to text in Indian languages | Per minute of audio (~₹1–3/min) |
| Google Gemini API key | Yes (or local LLM) | LLM for agent replies | Per token (~₹0.50–2 per call) |
| Cartesia or ElevenLabs API key | Yes | Text to speech — agent voice | Per character |
| SSL certificate | Yes | HTTPS for all services | Free via Caddy + Let's Encrypt |
| Backup storage | Yes | Daily database backup | Backblaze B2 — free 10 GB |
| SMTP service | Optional | Password reset emails | Free tier (Resend or Sendgrid) |

## F.  Software to Install

| Software | Version | How to Install |
| --- | --- | --- |
| Ubuntu | 22.04 LTS | Operating system |
| Docker Engine | Latest stable | apt install docker.io |
| Docker Compose | v2 | apt install docker-compose-plugin |
| Python | 3.11+ | apt install python3.11 |
| Node.js | 18+ | apt install nodejs |
| LiveKit server | Latest | Binary from livekit.io/downloads |
| Caddy | v2 | apt install caddy |
| PM2 | Latest | npm install -g pm2 |

# 4.  GPU System vs Cloud VM — Decision Table

| Requirement | GPU System (your machine) | Cloud VM (Vultr Mumbai) |
| --- | --- | --- |
| Public static IP | May not have — check with ISP | Always included |
| UDP 50000–60000 open | Office firewall may block these | Configurable in 2 minutes |
| 24/7 uptime | Office power and internet risk | 99.9% SLA guaranteed |
| Low latency to India | Depends on machine location | Mumbai region available |
| CPU and RAM | More than enough | Adequate for single client |
| Storage | Likely already large | Extra cost for data volume |
| Local LLM (free AI) | Yes — use GPU to run Llama 3.1 | Not possible |
| Monthly infrastructure cost | Near zero (already own it) | ₹3500–4500/month |
| Setup complexity | Higher — network config needed | Lower — standard setup |
| Risk if machine goes down | All calls fail — no redundancy | Managed, auto-restart |

## Decision Rule

- Choose GPU system if: machine is in a data centre (not an office), has a public IP, and UDP ports can be opened. The free local LLM is a major cost saving at scale.

- Choose Cloud VM if: machine is in an office, no public IP available, or you want to launch fast without complex network configuration.

# 5.  Monthly Cost Estimate — Single Client, After Hours

| Item | GPU System | Cloud VM (Vultr Mumbai) |
| --- | --- | --- |
| Infrastructure (server) | ₹0 (already own) | ₹3500–4500/month |
| Exotel virtual number | ₹500–1500/month | ₹500–1500/month |
| Exotel per-minute charges | ₹0.50–1.50/min | ₹0.50–1.50/min |
| Sarvam AI (STT) | ~₹500–1500/month | ~₹500–1500/month |
| Gemini API (LLM) | ₹0 (local Ollama on GPU) | ~₹500–2000/month |
| Cartesia TTS | ~₹300–800/month | ~₹300–800/month |
| Domain | ₹150/month | ₹150/month |
| Backup storage | ₹0 (Backblaze free tier) | ₹0 (Backblaze free tier) |
| Total estimate | ₹1500–4000/month | ₹5500–10500/month |

Call volume for after-hours single client is low — typically 20–100 calls per month outside office hours. All costs scale with actual usage.

# 6.  Pre-Deployment Checklist

All items below must be confirmed before going live.

1.  Network confirmed

- [ ]  Public static IP address obtained and noted

- [ ]  UDP ports 50000–60000 confirmed open (test with netcat or nmap)

- [ ]  Port 5060 confirmed open

- [ ]  Ports 80 and 443 confirmed open

2.  Domain ready

- [ ]  Domain purchased

- [ ]  Cloudflare account created

- [ ]  Domain nameservers pointed to Cloudflare

- [ ]  A records created pointing all subdomains to public IP

3.  Exotel ready

- [ ]  Exotel business account created

- [ ]  One virtual number purchased

- [ ]  SIP trunk configured pointing to your public IP port 5060

- [ ]  Test call made to Exotel number (should connect)

4.  API keys obtained

- [ ]  Sarvam AI key created and tested

- [ ]  Gemini API key created (or Ollama installed locally)

- [ ]  Cartesia or ElevenLabs key created

5.  Server ready

- [ ]  Ubuntu 22.04 installed and SSH access working

- [ ]  Docker and Docker Compose installed

- [ ]  Python 3.11 and Node.js 18 installed

- [ ]  At least 50 GB storage available on data volume

6.  AIRA application deployed

- [ ]  PostgreSQL container running

- [ ]  ChromaDB container running

- [ ]  FastAPI running with correct .env file

- [ ]  LiveKit server running with correct livekit.yaml

- [ ]  Voice agent worker running and connected to LiveKit

- [ ]  Both Next.js dashboards built and running

- [ ]  Caddy running with correct Caddyfile

- [ ]  All subdomains loading correctly in browser

7.  Client configured

- [ ]  Client row created in database

- [ ]  Client's Exotel virtual number saved in database

- [ ]  Agent prompt written for this client

- [ ]  Agent language and voice configured

- [ ]  Knowledge base documents uploaded and embedded

8.  Call forwarding configured

- [ ]  Client has set no-answer forwarding to Exotel number

- [ ]  Client has set time-based forwarding for after hours (if available on their line)

- [ ]  Test call made from mobile — AIRA answers correctly

- [ ]  Test call made during configured office hours — human team still receives

9.  Backup configured

- [ ]  Backblaze B2 bucket created

- [ ]  Daily pg_dump cron job running

- [ ]  First backup verified and successfully downloaded from B2

# 7.  After-Hours Agent Prompt Configuration

The agent must be aware it is operating in after-hours mode. The following guidance should be added to the agent's system prompt in the AIRA admin dashboard.

## Agent Prompt Guidance

- Tell the agent it is the after-hours assistant for the company

- Do not promise callbacks at specific times — the agent does not know the current time unless it is provided in the prompt

- Inform callers that the main team is available Monday to Friday, 9 AM to 6 PM

- Take a message and log it — the human team reviews transcripts the next working morning

- Handle urgent queries by providing emergency contact information if the client has supplied it

## Example System Prompt Addition

"You are the after-hours assistant for [Company Name]. The office is currently closed. You can help with general queries, take messages, and provide information from the knowledge base. For urgent matters, inform the caller that the team will respond first thing next business day. Always be empathetic — callers reaching an AI after hours may be frustrated."

Note Replace [Company Name] with the actual client company name. Add specific product or service information that the agent should know about. Upload relevant PDFs and documents to the knowledge base — the agent will use these to answer caller queries accurately.